## Slide 1: Sprint #1 Report
By: Cuong Nguyen
Issac Sanchez
Kritika Jaine
Kris Jorge

## Slide 2: Sprint Tasks Checklist
Task Name | Priority | Status | Assigned to
Finish Charter | High | Done | All
Requirements | High | Done | Kritika Jain
Version Control Setup | High | Done (GIT) | Kris Jorge
Research PC’s | Medium | In Progress | Issac Sanchez
Research Camera | Medium | Done (Kinect) | Cuong Nguyen
Pick Database | Low | Done (MS SQL) | All
Cost Estimate | Low | Done ($400) | All
Pick Language | Low | Done (C #) | All

## Slide 3: Issues During Sprint
Hard to have physical meetings
No set deadlines for tasks

## Slide 4: What could be done differently
Move to have meetings through skype or other VoIP
Set deadlines for each tasks in the next sprint