## Slide 1: Sprint #2 backlog
Cuong Nguyen Kris-Jorge Munoz
Issac Sanchez Kritika Jain

## Slide 2: Sprint backlog
Task Name | Priority | Status | Deadline
Request Computer for Lab | High | In Progress | Mon Oct 9th
Testing (Capabilities and Requirements) | High | Not Started | 
Gather Data from Kinect | High | In Progress | Wed Oct 11th
Kinect Capabilities (Large sweater, multiples) | High | Not Started | Wed Oct 11th
Test Kinect Data API’s (Vitruvius, OpenNI) | Medium | Not Started | Fri Oct 13th
Data Tracking Prototype (Bicep Curl) | Medium | Not Started | Fri Oct 20th
DB / Base workout data model | Medium | Not Started | Fri Oct 20th
Power needed for Image Processing (PC) | Medium | Not Started | Fri Oct 20th
Find & order mini PC | Medium | In Progress | Fri Oct 20th
Mobile UI Prototyping | Low | Not Started | Fri Oct 20th