## Slide 1: Sprint #3 backlog
Cuong Nguyen Kris-Jorge Munoz
Issac Sanchez Kritika Jain

## Slide 2: Sprint backlog #3
Task Name | Priority | Status | Assigned To | Deadline
DB/ Base workout model | Medium | In Progress | Kris M. | Friday 11/10
Create Database | High | In Progress | Issac S. | Friday 11/3
Base data set for workouts | High | In Progress | Cuong N. | Monday 10/30
Manipulate Raw data | High | In Progress | Issac S. | Wednesday 11/8
Extract API data (angles, poses) | High | In Progress | Kris M. | Friday 11/3
Find & Order mini PC | High | In Progress | Cuong N. | Friday 10/27
Mobile UI Prototype | Low | Not Started | Kritika J. | Friday 11/10
Finish SRS | High | In Progress | All | Monday 10/30
Update Sponsor | Medium | Not Started | Kritika J. | Friday 11/10